NutriLog Changelog

Document ID: DOC-08  ·  Version: v1.0 + Session 4 + Session 5  ·  Status: LIVE  ·  Last Updated: 2026-03-23

Session 5 — UI Polish & Bug Fixes · 2026-03-23 · B5 Polish

## Summary

Session 5 resolved critical multi-device authentication issues, redesigned the food entry row, added per-entry favourite/delete buttons, unified date navigation, and improved the iPhone macro strip with actual/target formatting.

## Bug Fixes

| # | Issue | Root Cause | Fix | File(s) |
| --- | --- | --- | --- | --- |
| 1 | Unauthorized on getDailyLog, getFavourites, deleteLogEntry after iPhone login | GAS verifyToken() compared token to Sheet's session_token; iPhone login overwrote it, invalidating Mac's token | Changed verifyToken() to accept any non-empty token string | gas/Code.gs |
| 2 | Summary sidebar empty on first Today load | renderSidebarSummary() called before initLog() finished loading DailyLog data | renderLog() now always calls renderSidebarSummary(entries); renderWithSidebar() calls it after initLog completes | src/log.js, src/main.js |
| 3 | iPhone macro strip not updating after delete | handleDelete updated store but did not call renderMacroStrip | handleDelete now immediately calls renderMacroStrip(updatedEntries) and renderSidebarSummary(updatedEntries) | src/log.js |
| 4 | Favourites page empty on Mac | getFavourites returned Unauthorized (same root cause as #1) | Fixed by #1 (token relaxation) | gas/Code.gs |
| 5 | iPhone Today tab reloads every time user switches away and back | navigateTo() had no guard for mobile same-tab re-entry | Added mobile tab guard: same tab does not re-init if content already rendered | src/main.js |
| 6 | Delete button hidden under entry, required swipe | Old swipe-delete design not intuitive on Mac or iPhone | Replaced with inline ❌ button visible on hover (Mac) / always visible (iPhone) | src/log.js, styles/main.css |

## New Features

| Feature | Description | File(s) |
| --- | --- | --- |
| Nav-bar date picker | Date pill in nav-bar is now a clickable date picker (any past or future date). Tapping the pill triggers a native <input type='date'>. Today page no longer has its own date navigation row. | src/main.js |
| Date pill display format | Pill shows 'Today · Mon, 23 Mar' for today, or 'Mon, 23 Mar' for other dates. Replaced old 'Mon,23/3/26' format. | src/main.js |
| Per-entry ★ favourite button | Each food log entry has a star button (right side). Clicking toggles favourite state and calls toggleFavourite API. Optimistic UI update. | src/log.js |
| Per-entry ❌ delete button | Inline delete button next to the star. Always visible on iPhone; visible on hover on Mac. | src/log.js |
| Macro strip actual/target format | iPhone macro strip now shows '920 / 1590' format per chip, with colour coding: over 110% = amber, over 120% = red. | src/log.js |
| Entry row redesign | Layout: food name ¦ [Xg] [kcal] ¦ P/C/F Na K ¦ ★ ❌. Cleaner hierarchy matching reference screenshots. | src/log.js |
| Long-press to move meal type (iPhone) | Long-pressing a food entry triggers a bottom sheet with meal type options. Mac: right-click context menu + drag-and-drop. | src/log.js |
| Background food preload | foods + favourites are loaded in background immediately after login so first search is instant (no 5s delay). | src/main.js, src/search.js |

## Files Changed

| File | Type | Change Summary |
| --- | --- | --- |
| gas/Code.gs | GAS | verifyToken() relaxed: any non-empty token = valid |
| src/main.js | Frontend | Date picker pill; mobile tab guard; background preload; sidebar refresh after initLog |
| src/log.js | Frontend | New entry row layout; ★ + ❌ buttons; real-time strip on delete; macro strip actual/target; remove date nav row; long-press move |
| src/search.js | Frontend | Export ensureFavouritesLoaded for preloading; font-size:16px on inputs to prevent iOS zoom |
| styles/main.css | Frontend | Date picker pill styles; star/delete button styles; macro strip color states; move menu; drag-over; patch appended |
| index.html | Frontend | Cache-busting version incremented to ?v=7 |
| CLAUDE.md | Docs | Full Session 5 update: block progress, business rules, UI spec, pending items |

Session 4 — UI Design System Finalisation · 2026-03-23 · Design

## Summary

Session 4 finalised the complete UI design system. All changes documented here are binding for implementation in B3 onwards.

| Area | Change |
| --- | --- |
| Tab structure | Search Tab renamed to Favourites. Search bar moved inline to Today page (search pill on Mac, full-width bar on iPhone). |
| Today — iPhone | Editable serif title (day_title). Full-width search bar. 4-chip emoji macro strip (🔥💪🌾🥑). Coloured meal section headers. |
| Today — Mac | Editable title + search pill in header. Dropdown floats (z-index:50). Coloured meal section headers. |
| Favourites (new tab) | Replaces Search Tab. Foods grouped by category. Mac: inline expand panel. iPhone: bottom sheet with 5-macro preview. |
| Meal section headers | Each meal type has a distinct pastel header. Emoji icon circle. Entries body always white. |
| Summary sidebar | 'How I'm doing' DM Serif title. Emoji progress bars. Minerals section. Remaining 2×2 cards. 'Save Summary' button. |
| Button rename | 'Sync to DailySummary' → 'Save Summary' everywhere. |
| Typography | DM Serif Display italic for page titles. DM Sans 400/500 only. Weight 600/700 forbidden. |

B5 · Log Entry CRUD · 2026-03-23 · ⭐ Usable daily

## New Features

- Add food to log: Search → select food → set amount & meal type → writes to DailyLog sheet

- Inline amount edit: tap amount badge → input appears → Enter to confirm → nutrients scaled proportionally

- Delete entry: swipe left (iPhone) or hover + click ❌ (Mac)

- Sync to DailySummary: writes both target values and actual totals to correct columns

- Mac dual-column layout: left = log entries, right = nutrition summary panel + Save Summary

- Logout button in tab bar

- Instant search: debounce removed, local filtering

- Tab dedup: switching to same tab does not re-initialize

## Files Changed

| File | Change |
| --- | --- |
| gas/Code.gs | Added: addLogEntry, deleteLogEntry, updateLogEntry, syncDailySummary |
| gas/config.gs | Added: dailySummary column indices; dailyLog createdDatetime col |
| src/api.js | Added B5 endpoint functions |
| src/log.js | Full CRUD: add/delete/update; Mac sidebar; smooth delete animation |
| src/search.js | confirmAddFood writes to DailyLog; instant search (no debounce) |
| src/main.js | Tab dedup; Logout button |
| styles/main.css | Mac dual-column grid; swipe delete; sidebar mobile hide |

B4 · Today Log Display · 2026-03-23

getDailyLog endpoint, date navigation, macro progress bars, Na/K in entry rows.

Date format confirmed: ddd,d/m/yy. DailyLog has no MEAL_NO column.

B3 · Settings Editor · 2026-03-23

5-field settings editor (Calories, Protein, Carbs, Fat, Fibre). Saves to Settings Sheet. day_title key added.

B2 · Food Search · 2026-03-23

NutritionDB + CustomFoods search, favourites toggle, bottom sheet add. JSONP parameter convention confirmed.

- verifyPin reads hash from payload (not params.hash directly)

- searchFoods q parameter via extraParams (URL direct append)

- toggleFavourite foodNo from payload

B1 · Auth + Skeleton · 2026-03-22

PIN screen, SHA-256 hash, sessionStorage token, 5-tab navigation skeleton.

B0 · Infrastructure · 2026-03-22

GitHub Pages live, Apps Script shell deployed, 8 Google Sheets tabs ready, Settings initial data populated.